User Acceptance Testing (UAT) Template

| Date | 18th June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Health Connect |
| Maximum Marks |  |

Project Overview:

Project Name: Health Connect

Project Description: Comprehensive MERN Stack Healthcare Management Locker and Scheduling System

Project Version: 1.0.0

Testing Period: 10th June 2026 to 17th June 2026

Testing Scope:

[List of Features and Functionalities to be Tested]

[List of User Stories or Requirements to be Tested]

Testing Environment:

URL/Location: [Web URL or Application Location]

Credentials (if required): [Username/Password]

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration & Login | 1. Navigate to /register. 2. Register patient/doctor with valid phone. 3. Log in at /login. | Successfully logged in; JWT stored in local storage; redirected to dashboard. | Passed. Dashboard renders correctly. | [Pass/Fail] |
| TC-002 | Doctor Verification | 1. Log in as admin. 2. Navigate to doctor verification page. 3. Click 'Verify' on Priya Nair. | Verification status updates in database; Priya Nair can login. | Passed. Doctor state toggled successfully. | ... |
| TC-003 | Book Appointment | 1. Log in as Rohan (patient). 2. Search Dr. Arvind. 3. Choose slot and book. | Booking created successfully in database and visible in dashboard. | Passed. |  |
| TC-004 | Prescription Progress | 1. Log in as Patient. 2. Go to Prescriptions. 3. Toggle checkboxes. | Progress bar updates based on completed medication count. | Passed. |  |
| TC-005 | Medical Locker | 1. Log in as Patient. 2. Upload lab PDF. 3. Check health timeline. | File uploaded successfully to server; health timeline updates instantly. | Passed. |  |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Invalid phone number formats accepted | 1. Navigate to /register. 2. Type phone 12345. 3. Click submit. | High | Resolved. Added regex pattern to backend/frontend schemas. | [Any additional comments or feedback] |
| BG-002 | Prescription progress bar division by zero | 1. Open prescription with zero medicines. 2. Check progress bar. | Medium | Resolved. Handled empty arrays by defaulting progress to 0%. | ... |

Sign-off:

Tester Name: [Name of Tester]

Date: [Date of Test Completion]

Signature: [Tester's Signature]

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.