Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18th June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Health Connect |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register and login securely as Patient, Doctor, or Admin. | 3 | High | Developer |
| Sprint-1 | Doctor Verification | USN-2 | As an Admin, I can verify doctor accounts to enable their portal log-in. | 5 | High | Developer |
| Sprint-1 | Appointment Booking | USN-3 | As a Patient, I can search for doctors and book available time slots. | 5 | High | Developer |
| Sprint-2 | Medical Locker | USN-4 | As a Patient, I can upload medical PDFs/images and see a chronological timeline. | 4 | Medium | Developer |
| Sprint-2 | Prescriptions | USN-5 | As a Doctor, I can write prescriptions, diagnoses, and follow-up notices. | 5 | High | Developer |
| Sprint-2 | Adherence Progress | USN-6 | As a Patient, I can tick checkboxes to update my medication progress bar. | 3 | Medium | Developer |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 10 June 2026 | 15 June 2026 | 13 | 15 June 2026 |
| Sprint-2 | 12 | 6 Days | 16 June 2026 | 21 June 2026 | 12 | 21 June 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.